Project Planning Phase Milestone and Activity List

|  |  |
| --- | --- |
| **Date** | 18 Nov 2022 |
| **Team ID** | PNT2022TMID37388 |
| **Project Name** | Visualizing And Predicting Heart Diseases With an Interactive Dash Board |

Milestone and Activity List:

|  |  |  |
| --- | --- | --- |
| **TITLE** | **DESCRIPTION** | **DATE** |
| **Literature Survey & Information Gathering** | Literature survey on the selected project & gathering information by referring the, technical papers,research publications etc. | 3 SEPTEMBER 2022 |
| **Prepare Empathy Map** | Prepare Empathy Map  Canvas to capture the user Pains & Gains, Prepare list of problem statements | 10 SEPTEMBER 2022 |
| **Ideation** | List the by organizing the brainstorming session and prioritize the top 3 ideas based on the feasibility & importance. | 17 SEPTEMBER 2022 |
| **Proposed Solution** | Prepare the proposed solution document, which includes the novelty, feasibility of idea, business model, social impact, scalability of solution, etc. | 24 SEPTEMBER 2022 |
| **Problem Solution Fit** | Prepare problem - solution fit document. | 1 OCTOBER 2022 |

|  |  |  |
| --- | --- | --- |
| **Solution Architecture** | Prepare solution architecture document. | 1 OCTOBER 2022 |
| **Customer Journey** | Prepare the customer journey maps to understand the user interactions & experiences with the application. | 08 OCTOBER 2022 |
| **Data Flow Diagrams** | Draw the data flow diagrams and submit for review. | 13 OCTOBER 2022 |
| **Technology Architecture** | Architecture diagram. | 13 OCTOBER 2022 |
| **Prepare Milestone & Activity List** | Prepare the milestones & activity list of the project. | 22 OCTOBER 2022 |
| **Project Development - Delivery of Sprint-1, 2, 3**  **& 4** | Develop & submit the developed code by testing it. | IN PROGRESS.. |